DAY 3 — DETAILED PRACTICE SHEET

From PRD to Working Code — Architect, Scrum Master, Dev & QA

40 Hands-On Activities — Completing FollowUpBot, Then Applying BMAD to leadscore_service

Real Tool: bmad-code-org/BMAD-METHOD (GitHub)

Advanced Batch — AI for Value Engineering with Claude — LeadSquared × TimesPro

# Before You Begin

Today you carry yesterday's approved PRD through the rest of the BMAD pipeline: Architecture, story sharding, implementation, and QA — using the real Architect, Scrum Master, Dev, and Test Architect (tea) agents. The session closes with advanced, brownfield-style scenarios applying BMAD to your existing leadscore_service repository from Day 1.

A note on commands: the exact skill and command names shown below reflect BMAD-METHOD's current stable release at the time of writing. If a name differs slightly in your installed version, run bmad-help — it is specifically designed to tell you what's available and what to do next.

# 40 Hands-On Activities

Each activity below states the goal, the exact action to take, the expected outcome, a pro tip, and — where relevant — a human-in-the-loop (HITL) note.

## A. The Architect Agent — Solutioning

The Architect (documented persona name: Winston) turns an approved PRD into a concrete technical design — the structure, data flow, and key decisions a developer will implement against, captured as a real artifact, not just a conversation.

1.  Load the Architect Agent

Goal:  Hand off from PM to Architect, carrying the approved PRD forward.

Do this:

Invoke the architect skill in Claude Code, and confirm it has loaded your FollowUpBot PRD.

Expected outcome:  The Architect agent loads and restates its understanding of the PRD's scope.

2.  Bring In Yesterday's Decision

Goal:  Make sure the service-vs-module decision from Day 2 actually reaches the Architect.

Do this:

Tell the Architect explicitly: this will be a separate service that reads from leadscore_service's API — design accordingly.

Expected outcome:  The Architect incorporates this as a constraint, not a suggestion it might override.

3.  Request the Solution Architecture

Goal:  Generate the core design artifact.

Do this:

Ask: please create the solution architecture for FollowUpBot.

Expected outcome:  A generated architecture document covering components, data flow, and key technical decisions.

4.  Review the Data Flow Section

Goal:  Confirm the design actually reflects a two-service architecture.

Do this:

Read the data flow section and confirm it shows FollowUpBot calling leadscore_service's API, not duplicating its logic.

Expected outcome:  A clear diagram or description showing FollowUpBot as a consumer of leadscore_service, not a reimplementation of it.

5.  Challenge a Design Decision

Goal:  Practice pushing back on the Architect the way you would a human colleague.

Do this:

Ask: why did you choose this approach for scheduling the daily reminder check, and what's the alternative you didn't pick?

Expected outcome:  A reasoned justification, and at least one named alternative — if the answer is thin, ask for a stronger justification or a different approach.

6.  Request an Architecture Decision Record

Goal:  Capture key decisions in a durable, reviewable form.

Do this:

Ask: document the top 3 architectural decisions here as a short ADR, with the reasoning for each.

Expected outcome:  A saved ADR file alongside the architecture document.

7.  Cross-Check Against Non-Functional Requirements

Goal:  Confirm the design addresses what the PRD actually required, not just the functional requirements.

Do this:

Ask: does this architecture satisfy every non-functional requirement in the PRD? Go through them one by one.

Expected outcome:  A clear yes/no plus reasoning for each non-functional requirement — flag any gap for revision now.

8.  Human Checkpoint — Approve the Architecture

Goal:  Close the Architect phase deliberately before story sharding begins.

Do this:

Read the full architecture and ADR, and confirm: could a developer implement this without having to make major undocumented decisions along the way?

Expected outcome:  An approved, committed architecture document, ready for the Scrum Master.

HITL / Note:  An architecture with unresolved open questions will produce inconsistent implementation later — resolve ambiguity here, not during coding.

## B. The Scrum Master Agent — Story Creation & Sharding

The Scrum Master agent takes the approved architecture and PRD and shards them into small, sequenced story files — each one a self-contained unit of work a developer can implement and a reviewer can check in isolation.

9.  Load the Scrum Master Agent

Goal:  Hand off from Architect to Scrum Master.

Do this:

Invoke the sm skill in Claude Code, and confirm it has loaded both the PRD and the architecture document.

Expected outcome:  The Scrum Master agent loads and confirms visibility into both upstream artifacts.

10.  Request the Story List

Goal:  Generate the sharded breakdown of work.

Do this:

Ask: shard this into implementation stories for FollowUpBot.

Expected outcome:  A set of story files — likely covering: fetching scores from leadscore_service, computing follow-up urgency, and exposing a simple endpoint or report.

11.  Read One Full Story File

Goal:  Understand exactly how much detail a BMAD story carries.

Do this:

Open the first generated story file in VS Code and read it end to end.

Expected outcome:  A story with enough context (goal, acceptance criteria, relevant architecture references) that a developer could pick it up without re-reading the whole PRD.

12.  Check Dependency Ordering

Goal:  Confirm stories are sequenced sensibly.

Do this:

Ask the Scrum Master: which of these stories depend on another being finished first, and is the current order correct?

Expected outcome:  A confirmed or corrected dependency order — the score-fetching story should almost always come before urgency computation.

13.  Check Story Size

Goal:  Verify no story is too large to review confidently in one pass.

Do this:

Ask: is any of these stories too large to implement and review in under 20 minutes? If so, split it.

Expected outcome:  Either confirmation that sizing is reasonable, or a further-split story list.

14.  Verify Acceptance Criteria Per Story

Goal:  Each story needs its own testable definition of done, not just the PRD's overall criteria.

Do this:

Ask: does every story have its own specific, testable acceptance criteria?

Expected outcome:  Story files each carrying a clear, checkable Definition of Done.

15.  Ask About Merge/Conflict Risk

Goal:  Anticipate a risk that matters more as story count grows.

Do this:

Ask: do any of these stories touch the same files, in a way that could cause conflicts if worked on out of order?

Expected outcome:  A flagged risk, if any, and a recommendation on sequencing to avoid it.

16.  Commit the Story Files

Goal:  Treat the sharded plan as a real, versioned artifact.

Do this:

git add . && git commit -m "Shard FollowUpBot PRD and architecture into stories"

Expected outcome:  A committed set of story files, ready for the Dev agent.

17.  Preview the Dev Handoff

Goal:  Understand what happens the moment you switch personas next.

Do this:

Ask the Scrum Master: what should I tell the Dev agent when I hand off the first story?

Expected outcome:  Guidance confirming the Dev agent will work from the story file directly — you shouldn't need to re-explain context that's already captured there.

18.  Human Checkpoint — Approve the Story Plan

Goal:  Formally close the sharding phase.

Do this:

Review the full, ordered story list one final time and confirm you're comfortable handing each one to the Dev agent, one at a time.

Expected outcome:  An approved, sequenced, committed story plan.

HITL / Note:  Approving a poorly-scoped story plan here means poorly-scoped implementation later — this checkpoint is cheap; a bad implementation is not.

## C. The Dev Agent — Implementation Loop

The Developer agent (documented persona name: Amelia) implements one story at a time, strictly from the story file's own content — never from a fresh, un-scoped request. Review happens after every single story, not once at the end.

19.  Load the Dev Agent

Goal:  Hand off from Scrum Master to Developer.

Do this:

Invoke the dev skill in Claude Code.

Expected outcome:  The Dev agent loads, ready to work from story files rather than open-ended requests.

20.  Implement the First Story

Goal:  Start with the foundational piece — fetching data from leadscore_service.

Do this:

Ask the Dev agent: implement story 1 from our sharded plan.

Expected outcome:  Working code for the first story, plus any tests the story's acceptance criteria implied.

21.  Review the Diff Before Accepting

Goal:  Treat this exactly like a human pull request.

Do this:

Read the full diff for story 1's changes before running anything or moving on.

Expected outcome:  Either acceptance, or specific, named feedback if something looks wrong.

HITL / Note:  Never batch-accept multiple stories' worth of changes without reviewing each individually — that defeats the entire purpose of sharding.

22.  Run the Story's Tests

Goal:  Verify, don't just trust.

Do this:

pytest -v (or the test command the Dev agent set up for this story)

Expected outcome:  Passing tests specific to story 1's acceptance criteria.

23.  Implement the Second Story

Goal:  Continue the one-shard-at-a-time discipline.

Do this:

Ask the Dev agent: implement story 2, building on what's already in place from story 1.

Expected outcome:  Working code for the urgency-computation logic, referencing the data fetched in story 1.

24.  Check for Scope Creep in the Diff

Goal:  A common failure mode is a story quietly modifying more than it should.

Do this:

Review story 2's diff specifically for any change to files or logic outside its own stated scope.

Expected outcome:  A diff that stays within story 2's boundaries — flag and ask for a narrower version if it doesn't.

25.  Implement the Remaining Stories

Goal:  Complete the implementation loop.

Do this:

Continue the pattern — implement, review diff, run tests — for each remaining story in your sharded plan.

Expected outcome:  A fully implemented FollowUpBot service, built in reviewed increments rather than one large generation.

26.  Ask for a Self-Assessment

Goal:  Get the Dev agent's own read before you do your final pass.

Do this:

Ask: looking at everything implemented so far, is there anything you're not fully confident about?

Expected outcome:  An honest flag of any uncertain area — a genuinely well-behaved agent workflow surfaces this rather than projecting false confidence.

27.  Run the Full Test Suite Together

Goal:  Verify the whole system, not just each story in isolation.

Do this:

pytest -v across the full FollowUpBot test suite.

Expected outcome:  All tests passing, across all implemented stories together.

28.  Commit the Completed Implementation

Goal:  Close out the Dev phase with a clean, versioned result.

Do this:

git add . && git commit -m "Implement FollowUpBot stories 1-N"

Expected outcome:  A fully committed, working implementation, ready for the Test Architect's formal QA pass.

## D. Test Architect (QA) & Code Review

The Test Architect (tea) agent is BMAD's full QA persona — reviewing stories, designing test cases, and assessing non-functional requirements, closing the loop all the way back to what the PM and Architect originally specified.

29.  Load the Test Architect Agent

Goal:  Bring in a persona that hasn't been part of the conversation yet — deliberately fresh eyes.

Do this:

Invoke the tea skill in Claude Code.

Expected outcome:  The Test Architect agent loads, ready to review the implementation independently.

30.  Request a Full Review Against the PRD

Goal:  Verify against original intent, not just against the code that was written.

Do this:

Ask: review this implementation against the original PRD's acceptance criteria — what's met, and what isn't?

Expected outcome:  A criterion-by-criterion assessment, potentially surfacing gaps the Dev agent's own self-assessment missed.

31.  Ask for Additional Edge-Case Tests

Goal:  QA's job includes finding what wasn't tested yet, not just confirming what was.

Do this:

Ask: what edge cases around missing or malformed data from leadscore_service aren't currently covered by tests?

Expected outcome:  A list of untested edge cases, and new tests to cover the most important ones.

32.  Request a Code Review Pass

Goal:  A structured review beyond just functional correctness.

Do this:

Ask the Test Architect (or invoke a dedicated code-review skill if your installed version has one, e.g. bmad-code-review): review the code for maintainability and adherence to the architecture document.

Expected outcome:  Specific, actionable feedback — not just a generic “looks good.”

33.  Verify Non-Functional Requirements

Goal:  Close the loop on requirements that don't show up as a simple pass/fail test.

Do this:

Ask: does the implementation actually satisfy the non-functional requirements from the PRD — for example, would this reasonably handle a batch of 1,000 leads?

Expected outcome:  An honest assessment, potentially surfacing a real limitation worth flagging rather than ignoring.

34.  Human Checkpoint — Final Sign-Off

Goal:  The last human decision of the FollowUpBot build.

Do this:

Based on the Test Architect's full report, decide: is this genuinely done, or is there one more story or fix needed first?

Expected outcome:  A documented, honest sign-off — either “done” or a clear, named remaining gap.

HITL / Note:  A QA agent's sign-off is an input to your decision, not a replacement for it — the final call on “done” stays with a human.

## E. Advanced & Complex Scenarios — Applying BMAD to leadscore_service

FollowUpBot was greenfield — no existing code. Real engineering work is more often brownfield: extending a codebase that already exists, with its own conventions and constraints. This final section applies BMAD's brownfield workflow to your Day 1 repository.

35.  Install BMAD Into leadscore_service

Goal:  Bring the same tooling into your existing, non-empty repository.

Do this:

cd into your leadscore_service folder from Day 1, and run: npx bmad-method install --directory . --modules bmm --tools claude-code --yes

Expected outcome:  BMAD's agents and skills installed into an existing codebase, alongside your existing app/, tests/, and docs/ folders.

36.  Choose a Brownfield Entry Point

Goal:  BMAD offers two approaches for existing code — pick deliberately, not by default.

Do this:

Ask bmad-help: I have an existing codebase and want to add a new feature — should I use a Code-First or PRD-First approach, and what's the difference?

Expected outcome:  An explanation of both paths — Code-First analyzes existing code before planning changes; PRD-First defines the desired change and maps it onto existing architecture.

37.  Run a Code-First Analysis

Goal:  See how the Analyst agent behaves differently against a codebase that already exists.

Do this:

With the Analyst agent active: analyze the existing leadscore_service codebase and summarize its current architecture and conventions before we plan any change.

Expected outcome:  A summary that should closely match your own .claude/CLAUDE.md and docs/ARCHITECTURE.md from Day 1 — a good check on whether the agent is reading the existing project accurately.

38.  Plan a Brownfield Feature

Goal:  Apply the full pipeline to a real extension of existing code.

Do this:

Using the PM and Architect agents in sequence, plan a new feature: adding a fourth vertical (Real Estate) to the scoring service, without breaking the existing three.

Expected outcome:  A PRD and architecture addendum that explicitly account for backward compatibility with the existing EdTech, Healthcare, and BFSI logic.

39.  Shard and Implement the Brownfield Feature

Goal:  Complete one full brownfield cycle, start to finish.

Do this:

Use the Scrum Master to shard the Real Estate vertical addition, then the Dev agent to implement each shard, reviewing every diff as before.

Expected outcome:  leadscore_service extended to a fourth vertical, with the same shard-review-test discipline used for FollowUpBot.

40.  Reflect: Greenfield vs. Brownfield

Goal:  Consolidate the day's learning before moving on to Day 4.

Do this:

Ask any BMAD agent, or reflect yourself: what was genuinely different about using BMAD on an existing codebase versus building FollowUpBot from scratch? What extra care did the brownfield case require?

Expected outcome:  A clear, articulated understanding of where BMAD's brownfield workflow adds real value — respecting existing conventions and constraints — versus greenfield's relative freedom.